Phase 1 – Planning

- Product design requirements

- Project targets – safety,

- quality/manufacturability, service life, reliability, durability, maintainability, schedule, and cost

- Preliminary listing of Critical Items (Cis) and Key Characteristics (KCs)

- Preliminary BOM

- Preliminary process flow diagram

- SOW review

- Preliminary sourcing plan

- Project plan

Phase 2 - Product Design & Development

• Design risk analysis*

• Design records and BOM* addressing the findings of the design risk analysis

• Special requirements, product KCs and CIs listings

• Preliminary risk analysis of sourcing plan

• Packaging specification

• Design review report

• Development product build plan

• Design verification and validation plans, and associated results

• Feasibility assessment

Phase 3 Process Design & Development

• Process flow diagram*

• Floor plan layout

• Production preparation plan

• Operator staffing and training plan (Human Resources)

• PFMEA*

• Process KCs

• Control plan*

• Preliminary capacity assessment

• Work station documentation

• Measurement Systems Analysis (MSA) Plan

• Supply Chain Risk Management Plan

• Material handling, packaging, labelling, and part marking approvals*

• Production Readiness Review (PRR) results

Phase 4 Product and Process Validation

• Product from production process run(s)

• MSA*

• Initial process capability studies*

• Control plan*

• Capacity verification

• Product validation results

• First Article Inspection Report (FAIR)*

• PPAP file and approval form*

• Customer specific requirements*

Phase 5 Serial Production and feedback

• Quality indices [e.g., CpK, Parts Per Million (PPM), rejection rates]

• Key Performance Indicators (KPIs)

• Evidence that project targets have been met

• On-time Delivery (OTD) and capacity KPIs

• OTD and capacity improvement plan

• Project closure recommendations

• Continuous improvement actions

• Lessons learned

• Updated design risk analysis, PFMEA, and control plans

* Indicates PPAP requirement

*: this deliverable is a PPAP element